ICTAK MERN STACK PROJECT

# Phase 1: Project Planning Document

E-commerce Product Management System

Prepared in alignment with the ICTAK MERN Stack Project Guidelines

Student name: __Adhithya Dinesh__________________________________

Course / batch: ________cse-a___________________________

Institution: _sahrdaya college of engineering and technology______________________________________

Date: ____________________________________________

# 1. Project Definition

## 1.1 Project title

E-commerce Product Management System

## 1.2 Problem statement

Managing products manually can make it difficult for an online store to keep product names, prices, categories, and stock quantities accurate. This project addresses the need for a centralized way to maintain product information and reduce errors during product management.

## 1.3 Project overview

The E-commerce Product Management System is a web application for authorized users to create, view, update, and delete product records. It will use the MERN stack: React for the browser interface, Node.js and Express for the API, and MongoDB for data storage.

## 1.4 Target users and permissions

| User role | Responsibilities / permissions |
| --- | --- |
| Administrator | Manage product records, maintain the product catalogue, and access protected product-management actions. |
| Store manager | View product information and manage inventory details according to assigned permissions. |

Initial scope: roles will be kept simple. Authentication and authorization will protect restricted actions. Exact role permissions must be enforced by the backend, not only hidden in the interface.

# 2. MVP Scope

MVP means Minimum Viable Product: the smallest complete version that provides the core product-management functions.

## 2.1 Must-have features

User registration and login.

Product dashboard displaying product records.

Add a product with name, description, price, category, and stock quantity.

View an individual product's details.

Edit an existing product.

Delete a product after confirmation.

Save and retrieve product data from MongoDB through the backend API.

Validate inputs and show clear success and error feedback.

Handle loading, empty, and error states.

Responsive layout for desktop and mobile.

## 2.2 Possible future enhancements (not part of the first MVP)

Product search, filtering, and pagination.

Product image upload.

Sales reports and analytics.

Product reviews and customer ordering.

# 3. User Stories and Acceptance Criteria

## US-01: Registration and login

As an administrator, I want to register and log in so that I can access protected features.

Acceptance criteria:

Valid credentials are accepted.

Invalid credentials show a clear, non-technical message.

Protected API actions reject unauthenticated requests.

## US-02: View products

As an administrator, I want to view products so that I can inspect the catalogue.

Acceptance criteria:

Saved products appear in the product list.

Each list item shows name, price, category, and stock.

An empty catalogue shows a helpful message and a next step.

## US-03: Add product

As an administrator, I want to add a product so that I can expand the catalogue.

Acceptance criteria:

Required fields are validated on the client and server.

Invalid or missing values are not saved.

Valid product data is saved to MongoDB and appears in the list.

## US-04: Edit product

As an administrator, I want to edit a product so that I can correct its details.

Acceptance criteria:

The edit form loads the current values.

Valid changes are saved and displayed.

A missing product returns an appropriate not-found response.

## US-05: Delete product

As an administrator, I want to delete a product so that I can remove unwanted records.

Acceptance criteria:

The interface asks for confirmation before deletion.

A successful deletion removes the product from the list.

The API checks permission before deleting.

## US-06: Action feedback

As a user, I want useful feedback so that I know whether an action succeeded or failed.

Acceptance criteria:

The interface shows a loading state during requests.

Success is communicated clearly.

Errors show a safe message and a way to retry when appropriate.

# 4. Initial Wireframes

These are low-fidelity text wireframes to plan page structure and navigation before frontend coding.

## 4.1 Login screen

Product Management logo / title

Email address field

Password field

Log in button

Link to registration

Inline validation and error message area

## 4.2 Product dashboard

Page heading: Products

Add Product button

Summary area (optional counts once implemented)

Product list/table: Name | Price | Category | Stock | Actions

Actions: View, Edit, Delete, according to permissions

Loading, empty, and error states

## 4.3 Add / Edit Product screen

Product name field (required)

Description field

Price field (numeric, non-negative)

Category field

Stock quantity field (integer, zero or greater)

Save and Cancel buttons

Validation messages

## 4.4 Navigation and mobile layout

After login, the user reaches the product dashboard. The Add Product action opens the product form. View and Edit open a product detail or edit screen. Delete asks for confirmation. On small screens, forms and product information should fit the viewport; a wide table may become stacked cards or use a carefully tested horizontal scroll.

# 5. Data Model

Database: MongoDB. Collections and fields below are the planned model; implementation details may be refined during development.

## 5.1 users collection

| Field | Type | Purpose / rule |
| --- | --- | --- |
| _id | ObjectId | Unique user identifier. |
| name | String | User's display name. |
| email | String | Login email; unique and validated. |
| passwordHash | String | Secure password hash; never store a plain-text password. |
| role | String | Permission role, such as administrator. |
| createdAt | Date | Account creation timestamp. |
| updatedAt | Date | Last update timestamp. |

## 5.2 products collection

| Field | Type | Purpose / rule |
| --- | --- | --- |
| _id | ObjectId | Unique product identifier. |
| name | String | Required; must not be blank. |
| description | String | Description of the product. |
| price | Number | Must be valid and non-negative. |
| category | String | Product category. |
| stock | Number | Integer quantity; zero or greater. |
| createdBy | ObjectId reference | Reference to the user who created the record. |
| createdAt | Date | Record creation timestamp. |
| updatedAt | Date | Last update timestamp. |

## 5.3 Relationship and validation

One user may create many product records. Each product stores a reference to its creator. Email addresses must be unique. Product names must not be empty, prices must not be negative, and stock must not be negative. Validate inputs in both React and the backend. Passwords must be hashed. Backend authorization must check whether the current user is permitted to perform an operation.

# 6. API Contract

Base path: /api. Responses use JSON. Protected endpoints require valid authentication.

## 6.1 Authentication endpoints

| Method and path | Purpose | Expected behaviour |
| --- | --- | --- |
| POST /api/auth/register | Register a user | Validate input; create account with hashed password; return safe user data. |
| POST /api/auth/login | Authenticate a user | Validate credentials; return authentication result without exposing password data. |
| GET /api/auth/me | Get current user | Protected; return current user's safe profile. |

## 6.2 Product endpoints

| Method and path | Purpose | Request | Success response |
| --- | --- | --- | --- |
| GET /api/products | List products | Optional query parameters can be added later. | 200 OK with product list. |
| GET /api/products/:id | Get one product | Product ID in URL. | 200 OK with product; 404 if absent. |
| POST /api/products | Create product | JSON: name, description, price, category, stock. | 201 Created with saved product. |
| PUT /api/products/:id | Update product | Product ID and validated JSON fields. | 200 OK with updated product. |
| DELETE /api/products/:id | Delete product | Product ID in URL; permission check. | 200 OK or 204 No Content. |

## 6.3 Common errors and handling

| HTTP status | Meaning | When used |
| --- | --- | --- |
| 400 Bad Request | Invalid request | Missing or invalid input. |
| 401 Unauthorized | Authentication required | Missing, invalid, or expired authentication. |
| 403 Forbidden | Not permitted | Authenticated user lacks permission. |
| 404 Not Found | Record not found | Requested product or route does not exist. |
| 409 Conflict | Conflicting data | For example, email already registered. |
| 500 Internal Server Error | Unexpected server error | Return a safe message; keep technical details in server logs. |

All endpoints and status codes above are the planned contract. We will verify them with API tests after implementation.

# 7. Non-functional Requirements

Responsive design for mobile and desktop.

Clear labels, readable contrast, keyboard-friendly controls, and useful validation messages.

Server-side validation and safe error handling.

Secrets stored in environment variables, not committed to GitHub.

The frontend communicates with MongoDB only through the backend API.

Production frontend and API use HTTPS; CORS is configured for the deployed frontend origin.

# 8. Phase 1 Review Checklist

☐ Problem statement and target users defined.

☐ MVP features and later enhancements separated.

☐ User stories and testable acceptance criteria drafted.

☐ Initial wireframes and navigation described.

☐ MongoDB collections, fields, and relationship planned.

☐ API methods, paths, requests, responses, and common errors documented.

☐ Planning decisions reviewed before moving to Phase 2.

# 9. Next step (do not begin until this plan is reviewed)

Review this document and confirm that the project scope is correct. Then save it in the root folder of the project as docs/phase-1-project-planning.docx (create a docs folder if needed). Phase 2 will begin only after the plan has been saved and reviewed.